Project Checklist for ISO 22301 Implementation

| Implementation phases | Tasks | Done |
| --- | --- | --- |
| Obtain management support | Research which benefits of ISO 22301 would be applicable to your company |  |
|  | Present the benefits to the management and get their commitment |  |
|  | Get formal approval for the project |  |
| Prepare for your project | Decide whether you are going to use consultants or you will be using documentation templates |  |
|  | Purchase the ISO 22301 standard |  |
|  | Educate your project team |  |
|  | Write the project plan including the definition of project manager, project team, project sponsor, required resources and milestones |  |
|  | Define which stakeholders need to be informed about each step in the project |  |
|  | Organize kick-off meeting |  |
| Identify requirements | Identify interested parties |  |
|  | Identify the requirements of interested parties |  |
| Define the scope, management intention and responsibilities | Write the Business Continuity Policy |  |
|  | Decide on the business continuity objectives |  |
| Implement support procedures | Write procedure for document control |  |
|  | Write procedure for internal audit |  |
|  | Write procedure for corrective action |  |
| Identify risks of disruptive incidents | Develop the risk assessment methodology |  |
|  | Perform risk assessment |  |
| Identify continuity priorities and objectives | Develop business impact analysis methodology |  |
|  | Perform business impact analysis questionnaires |  |
| Determine priorities, required resources and mitigation | Business continuity strategy |  |
|  | Risk treatment plan |  |
|  | Preparation plan |  |
| Define business continuity procedures | Business continuity plan(s) |  |
|  | Incident response plan(s) |  |
|  | Recovery plan(s) |  |
|  | Transportation plan(s) |  |
|  | Communication procedure(s) |  |
| Perform training and awareness programs | Training and awareness plan |  |
|  | Perform training for all employees who lack required skills |  |
|  | Perform awareness programs for all employees and third parties that have a role in your BCMS |  |
| Exercising and testing | Exercising and testing plan |  |
|  | Exercising and testing report |  |
|  | Corrective actions |  |
| In case of disruptive incidents | Post incident review |  |
|  | Corrective actions |  |
| Regular review of plans and business continuity arrangements | Maintenance and review plan |  |
|  | Corrective actions |  |
| Measure the BCMS | Measure if you have achieved the objectives set for your BCMS |  |
| Perform internal audit | Develop the audit program |  |
|  | Perform internal audit(s) |  |
|  | Write an internal audit report |  |
|  | Perform corrective actions |  |
| Perform management review | Perform management review |  |
|  | Maintain records from management review |  |
|  | Perform corrective actions |  |
| Certification audit | Obtain proposals from several certification bodies |  |
|  | Select the certification body |  |
|  | Stage 1 certification audit |  |
|  | Stage 2 certification audit |  |
|  | Surveillance visits |  |